Turntable Test Rig





 There is a requirement to manufacture a turntable test rig for current and future development programs.





The test rig is to be based on the JKT turntable ( Drn No TB6 272 ) with slight modifications in the bearing outer housing to allow motors to be mounted vertically to drive the turntable.





Standard Components


The standard parts are those items taken directly from the original JKT drawings. These are currently being manufactured and delivery expected 13/1/97. The items numbers are:


		TB6-272-03	Turntable


		TB6-272-04	Bearing retainer


		TB6-272-05	Bearing retainer


		TB6-272-06	Spacer


		TB6-272-07	Bearing housing





These standard items will be used to replace existing parts on the JKT during the new mirror cell installation. The old parts will then be used to rebuild the test rig.





Non Standard Parts


These parts are the bearing outer housing, motor brackets and base plate. These have been drawn and detailed to the best of my ability but may need additional information on the drawing before manufacture. The drawings are attached.





Bearings


The KF110 AR1 are available in 2 wks from order at a price of £437 + vat each from R.A.Rodriguez ( contact Derek Elliott).





These are precision class 1.





Gears


Despite repeated chasing by Ken Maris there is no quote for the gear manufacture, but an estimate of 14 weeks has been given for manufacture. The stumbling block appears to be over the required hardening for the gears ( no spec given on the drawing). 





The drive gear diameter needs to be enlarged to accommodate a motor vertically below the turntable or an idler gear used.





Motors


One motor has been returned from LP and the other is expected in the next two weeks.





Trolley


Scissor trolleys are available from Keys or Kaiser Kraft at a cost of £1200 to £1500, or simple standard trolleys at £500.


